MethodCheck Prototype Technical Development: March 2026

# Goal

To develop a working MethodCheck prototype as a preliminary prototype for the MethodMentor project.

# Technical architecture

The following technical architecture will be used for the prototype.

| Platform | Use | Rationale |
| --- | --- | --- |
| LLAMA 3 | AI model to generate chatbot responses and dialogue with users. | Ease of deployment No known issues when used for formal settings Being a chatty model |
| DJANGO | Backend system connecting platforms | Previous experience and access. |
| ADAPT Servers | System will be hosted on these servers. | Internal TCD servers allow for data management policy alignment. |
| REACT | Front end web application | Previous use in similar QueryBee prototype (see Appendix). MethodCheck may reuse elements of this interface to reduce effort. Access can be limited to only TCD accounts. |
| PostgreSQL | Database platform to store system data | Open source and strong integration with other platforms. |
| Docker | System deployment | Previous experience and access |

# Technical development

We are proposing a four staged approach to the technical development

Stage 1: Base Model (16th-20th March where possible)

- Uses the existing scenario documentation and dialogues

- Uses RAG integration with provided weblinks and resources.

- Uses the ADAPT Servers for hosting.

- No front end built yet.

Stage 2: Testing of Base Model (23rd-27th March where possible)

- Functionality testing is done via command line interface (i.e. appropriate responses, sequencing, coherency of responses, reflective dialogue).

Stage 3a: Refinement of Base Model and development of Few Shot Model incorporating pedagogical dialogues (Timeline dependant on Stage 2)

- Builds on the Base model by integrating 20-30 pedagogically aligned dialogues incorporating the 6 stages of the scenario.

- These dialogues reflect pedagogical approaches identified in the qualitative analysis and narrative review (e.g. Inquiry based learning, Self Efficacy,  Constructivism, Integrative Pedagogy).

Stage 3b: Model fine tuned with pedagogical dialogues (optional depending on testing) (Timeline dependant on Stage 2 and 3a)

- Builds on the Few Shot model by fine tuning with a greater number of pedagogically aligned dialogues.

Stage 4: Completed prototype

- Based on Stages 1,2 and 3, a prototype with a front end web interface is developed.

- Testing can be done using front end web interface.

# Short Term Actions:

- SK to create the Base Model using the existing resources.

- SG/DG to develop 20-30 dialogues aligned with stage structured pedagogical approach(es) (to be selected) identified in Narrative Review and Qualitative Analysis for Few Shot Model (i.e. the dialogue follows the 6 stages in the scenario).

- SG/DG/JB: Following the development of Stage 1 (base model), the team can test its functionality using Command Prompt (i.e.  no front end yet).

- Team to create text and design materials for front end (post Stage 3).

Appendix: QueryBee